Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 11 October 2026 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a user, I can gather the data from the required sources. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I can load the gathered data into the tool. | 1 | High |  |
| Sprint-1 | Data Preparation | USN-3 | As a user, I can handle missing values in the data. | 3 | High |  |
| Sprint-1 |  | USN-4 | As a user, I can create new fields from the existing data. | 3 | Medium |  |
| Sprint-1 |  | USN-5 | As a user, I can handle inconsistency in the data. | 3 | Medium |  |
| Sprint-2 | Data Visualization | USN-6 | As a user, I can view the data as a bar chart. | 2 | Medium |  |
| Sprint-2 |  | USN-7 | As a user, I can view the data as a pie chart. | 2 | Medium |  |
| Sprint-2 |  | USN-8 | As a user, I can view the data as a line chart. | 2 | Low |  |
| Sprint-2 |  | USN-9 | As a user, I can view the data on a map. | 4 | Low |  |
| Sprint-2 | Dashboard | USN-10 | As a user, I can view all the charts together on a dashboard. | 5 | High |  |
| Sprint-2 | Story | USN-11 | As a user, I can view the dashboard views as a story that presents the findings. | 5 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 7 Days | 28 Sep 2026 | 04 Oct 2026 |  |  |
| Sprint-2 | 20 | 7 Days | 05 Oct 2026 | 11 Oct 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity = Total Story Points / Number of Sprints = (12 + 20) / 2 = 16 story points per sprint.

For our project: each sprint is 7 days, so the average velocity per day = 16 / 7 ≈ 2.29 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts